MAZAO AI

Kenya's Financial Nervous System

─────────────────────────────────

Master Product & Strategy Document

Version 1.0  |  April 2026  |  CONFIDENTIAL

Predict. Prevent. Protect.

# 1. Executive Summary

Mazao AI is Kenya's first unified financial intelligence platform built natively on top of M-Pesa, KRA, SHA, and Safaricom infrastructure. It combines compliance tracking, cash awareness, and life-utility prediction into a single Telegram-based assistant that works for both business owners and individuals.

The core philosophy is simple:

| Principle | What It Means |
| --- | --- |
| Prediction over History | Tell users what is ABOUT to happen, not just what happened. |
| Prevention over Reporting | Stop the pain before it arrives. KRA penalty, empty gas cylinder, dead electricity — all preventable with 3 days notice. |
| No Sensitive Data | Never collect KRA PINs, SHA numbers, or government IDs. Deliver full value from business type + obligations alone. |
| WhatsApp-Speed UX | If a 45-year-old hardware shop owner in Gikomba cannot use it without any explanation, it does not ship. |

Market Opportunity

| 30M+ | 98% | 60%+ | $0 |
| --- | --- | --- | --- |
| M-Pesa users in Kenya | of businesses are SMEs | face KRA penalties annually | direct competitor exists |

# 2. Product Philosophy & Legal Boundaries

## 2.1 What We Do NOT Collect

This is non-negotiable. Collecting the following data without ODPC registration, encrypted storage, and explicit legal basis exposes Mazao AI to liability under Kenya's Data Protection Act 2019 and destroys user trust:

| Data We Never Collect | Why It's Risky | How We Deliver Value Instead |
| --- | --- | --- |
| KRA PIN | KRA PIN fraud is common. If breached, fraudsters file false returns. | KRA deadlines are public. We derive obligations from business type, not PIN. |
| SHA / NHIF Number | Health data is sensitive. No legal basis without ODPC registration. | SHA due dates are fixed (9th monthly). We remind based on employment status. |
| National ID / Passport | Identity document. Strict Data Protection Act controls. | Not needed for any feature we offer. |
| Bank Account Details | Banking Act compliance required. Not our lane. | M-Pesa statement parsing provides all cash visibility needed. |
| Daraja API Credentials | Each business's private API keys. Security and liability risk. | Mazao AI holds one central Daraja integration. Customers authorize via Till number only. |

## 2.2 What We DO Collect (Minimum Viable Data)

Everything collected is low-sensitivity, operationally necessary, and explained to the user at the point of collection.

| Data Point | Why We Need It | How It's Used |
| --- | --- | --- |
| Telegram ID | Unique user identifier | Multi-tenant isolation in database |
| Business Name | Personalise reports | Appears in daily report header |
| User Type (Business / Individual) | Route to correct feature set | Determines which obligations to track |
| M-Pesa Till Number (optional) | Real-time transaction feed via Daraja | Informs income/expense categorisation |
| Tax Obligations (VAT/PAYE/etc) | Derive correct deadline calendar | Drives all compliance reminders |
| Employment Status | Individual obligation routing | SHA / NSSF reminders for employed users |

## 2.3 Legal Requirements Before Public Launch

- Register as a Data Controller with the Office of the Data Protection Commissioner Kenya (ODPC) at odpc.go.ke. Fee is nominal. This legitimises all data collection.

- Publish a plain-language Privacy Policy accessible as a Telegram message and public URL. Must state: what we collect, why, retention period, deletion rights.

- Apply for Safaricom Paybill number at any Safaricom Care Centre. Required for Daraja production access. Documents: Certificate of incorporation, KRA PIN cert (company), National ID, bank letter.

- Apply for Daraja Production Access at developer.safaricom.co.ke once Paybill is approved. Review takes 3 to 7 business days.

# 3. User Types & Onboarding Flows

Mazao AI serves three distinct user types. Each has a different onboarding path, feature set, and price point. The bot detects user type in the first two questions and routes accordingly. No sensitive government data is collected at any stage.

## 3.1 SME Business Owner

| Attribute | Detail |
| --- | --- |
| Who They Are | Shop owners, clinic operators, school admins, salon owners, hardware traders, restaurants. Any business with M-Pesa transactions. |
| Primary Pain | KRA penalties for late filing. No visibility on profit. M-Pesa statements are impossible to reconcile manually. |
| Onboarding Questions | 1. Business name 2. Are you VAT registered? (Yes/No) 3. Do you have employees? (Yes/No) 4. M-Pesa Till number (optional — skip to use statement upload instead) |
| Time to Value | Under 3 minutes from /start to first compliance calendar displayed. |
| Price | KES 2,500/month (Biashara plan). 14-day free trial. |

## 3.2 Employed Individual

| Attribute | Detail |
| --- | --- |
| Who They Are | Salaried employees with KRA PINs. Includes teachers, nurses, office workers, engineers, government employees. |
| Primary Pain | Forgetting nil return deadline (June 30). Not knowing SHA contributions were missed. Confused about what NSSF Tier 1/2 means. |
| Onboarding Questions | 1. Full name 2. Employment status (Employed / Self-Employed / Unemployed) 3. Do you want electricity/gas tracking? (Yes/No) |
| Time to Value | Under 2 minutes. Immediate compliance calendar shown. |
| Price | KES 500/month (Mtu Wenyewe plan). 14-day free trial. |

## 3.3 Household Manager (Utility User)

| Attribute | Detail |
| --- | --- |
| Who They Are | Heads of household. Could overlap with SME owner or employed individual. Primary interest is electricity, gas, water, and Fuliza — not tax. |
| Primary Pain | Running out of electricity tokens unexpectedly. Not knowing when gas will finish. Forgetting Fuliza repayment dates. |
| Onboarding Questions | 1. Household size (1-2 / 3-5 / 6+) 2. Do you use prepaid electricity? (Yes/No) 3. Do you use cooking gas? (Yes/No) |
| Time to Value | Instant — first electricity estimate generated from token entry alone. |
| Price | Bundled into any paid plan. Can be offered as KES 200/month standalone to maximise volume and word-of-mouth. |

# 4. Full Service Catalogue

Every service is documented with its data source, implementation method, user-facing command, and build complexity. Services are grouped by the three product pillars: Compliance, Cash Awareness, and Life Prediction.

## Pillar 1 — Compliance Engine

Fear-based pillar. People pay to avoid penalties. This is the acquisition engine — it's why users sign up.

| Service | Who It Serves | How It Works | Data Needed | Complexity |
| --- | --- | --- | --- | --- |
| VAT Deadline Tracker | VAT-registered SMEs | Reminds at T-7 and T-2 before 20th of each month. Estimates VAT from M-Pesa inflows. | VAT status (Y/N). M-Pesa statement optional. | LOW |
| PAYE Tracker | SMEs with employees | Reminds before 9th monthly. Flags if employees reported. | Has employees (Y/N) | LOW |
| Annual Return Reminder | All users with KRA PIN | Reminds from March. June 30 hard deadline alert. Penalty: KES 2,000 or 5% of tax. | User type only | LOW |
| Nil Return Reminder | Unemployed individuals | Same June 30 deadline. Explains what nil return is and how to file it in 3 steps. | Employment status | LOW |
| NSSF Tier 1 + 2 | Self-employed individuals | Due 15th monthly. Tier 1: KES 420. Tier 2: 6% of pensionable pay. | Self-employed status | LOW |
| SHA Contribution Alert | Employed individuals | Due 9th monthly. Rate: 2.75% of gross salary deducted by employer. Reminds user to verify payslip. | Employment status | LOW |
| eTIMS Compliance Alert | VAT-registered SMEs | KRA now cross-checks all expenses against eTIMS invoices from Jan 2026. Alerts SMEs to verify supplier eTIMS registration. | VAT status | LOW |
| Penalty Calculator | All business users | If deadline is approaching, shows exact penalty amount if filed late. Creates urgency. VAT: 5%/month. PAYE: 5%/month. | Obligation type + estimated liability | LOW |

## Pillar 2 — Cash Awareness Engine

Habit-forming pillar. Users check this daily. This is what makes them stay and refer others.

| Service | Who It Serves | How It Works | Data Needed | Complexity |
| --- | --- | --- | --- | --- |
| M-Pesa Statement Parser | All SME users | User sends CSV or PDF statement as Telegram file. Bot parses, categorises transactions, returns reconciled report. | M-Pesa statement file (user uploads) | MEDIUM |
| Daily Business Report | SME owners | Sent at 7:00 AM EAT. Shows income, expenses, profit, VAT estimate, flagged transactions, top customers. | Daraja C2B feed or uploaded statement | HIGH (needs Daraja) |
| Transaction Categorisation | SME owners | Claude AI categorises each M-Pesa transaction as Sales, Supplier, Salary, Tax, Transfer, or Refund. | M-Pesa transactions | MEDIUM (Claude API) |
| Fuliza / Mshwari Tracker | All M-Pesa users | User forwards their Fuliza balance SMS to bot. Bot parses it, tracks due date, reminds 2 days before. Fuliza charges 1%/day. | SMS forwarded by user (no API) | LOW |
| KCB M-Pesa Loan Tracker | KCB M-Pesa borrowers | Same SMS-forward approach as Fuliza. User sends loan balance SMS. Bot tracks repayment schedule. | SMS forwarded by user | LOW |
| Daraja C2B Live Feed | SMEs with registered Till | Webhook fires on every incoming M-Pesa payment. Real-time transaction feed. No statement upload needed. | Safaricom Paybill + Daraja production credentials | HIGH (Sprint 3) |
| Spending Intelligence | Individual users | Categorises personal M-Pesa spend. Shows top spending categories. Predicts when M-Pesa balance will run low. | M-Pesa statement or SMS forwards | MEDIUM |

## Pillar 3 — Life Prediction Engine

Viral pillar. Users screenshot these alerts and share them. This is how Mazao AI grows without a marketing budget.

| Service | Who It Serves | How It Works | Data Needed | Complexity |
| --- | --- | --- | --- | --- |
| Electricity Token Estimator | All households | User enters token units and purchase date. Bot calculates avg daily usage from history. Projects depletion. Alerts at 20% remaining. | Units purchased + date (user enters manually) | LOW |
| Gas Cylinder Estimator | All households | User enters cylinder size (6kg/13kg) and fill date. Bot applies consumption model by household size. Reminds 3 days before estimated finish. | Cylinder size + fill date + household size (user enters) | LOW |
| Water Bill Tracker | Piped water users | User enters monthly meter reading. Bot tracks consumption trend. Alerts if bill will exceed budget. Nairobi Water billing cycle aware. | Meter reading (monthly manual entry) | MEDIUM |
| Fuliza Depletion Alert | Fuliza users | If user's M-Pesa balance trends suggest they will need Fuliza in 3 days, bot pre-alerts them. Based on spending velocity from statement data. | M-Pesa statement history | HIGH (Sprint 4) |
| Subscription Bill Reminder | All users | User registers recurring bills (DStv, Netflix, internet). Bot reminds 3 days before each renewal date. | Subscription name + amount + renewal date (user enters) | LOW |

# 5. Monetisation Architecture

Three pricing tiers targeting different user needs and willingness to pay. Billing via M-Pesa STK Push — no credit card, no Stripe, no friction.

|  | Msingi (Free) | Mtu Wenyewe | Biashara |
| --- | --- | --- | --- |
| Price | KES 0/month | KES 500/month | KES 2,500/month |
| Target | Anyone with KRA PIN | Employed individual | SME owner |
| KRA Reminders | Basic (public dates only) | Full personalised calendar | Full + penalty estimates |
| SHA / NSSF Alerts | No | Yes | Yes (employer view) |
| M-Pesa Reconciliation | No | Basic (personal spend) | Full business reconciliation |
| Daily Reports | No | Weekly summary | Daily at 7:00 AM |
| Electricity / Gas | No | Yes | Yes |
| Fuliza Tracker | No | Yes | Yes |
| Claude AI Reports | No | No | Yes — natural language |
| Trial | Permanent | 14 days free | 14 days free |

## 5.1 Revenue Projections

| Milestone | Biashara Customers | Mtu Wenyewe Customers | Monthly Revenue |
| --- | --- | --- | --- |
| Month 1 | 10 | 20 | KES 35,000 |
| Month 3 | 50 | 100 | KES 175,000 |
| Month 6 | 200 | 500 | KES 750,000 |
| Month 12 | 500 | 2,000 | KES 2,250,000 |

# 6. Build Roadmap — Sprint by Sprint

No feature enters a sprint until the previous sprint's Definition of Done is met. Real data before new features. Always.

| Sprint | Timeline | Deliverables | Definition of Done |
| --- | --- | --- | --- |
| Sprint 1 COMPLETE | Week 1–2 April 2026 | Telegram bot live. Onboarding flow. Sample data reports. Supabase multi-tenant DB. LangGraph agent pipeline. Windows event loop fix. | Bot responds to /start. Full onboarding completes. Report delivered. |
| Sprint 2 IN PROGRESS | Week 3–4 | M-Pesa statement parser (CSV + PDF). Real data reports replacing sample data. Individual user type. SHA + NSSF + nil return obligations. No sensitive data in onboarding. ODPC registration initiated. | Real statement produces correct numbers. Individual mode fully functional. |
| Sprint 3 | Week 5–6 | Electricity token estimator + depletion alerts. Fuliza SMS parser + repayment reminders. KCB M-Pesa loan tracker. Subscription bill reminders. Anthropic billing resolved — full Claude reports active. | Electricity depletion accurate within 2 days. Fuliza reminder fires on correct date. |
| Sprint 4 | Week 7–8 | Cooking gas estimator with household size model. Water bill tracker. Safaricom Paybill application submitted. Daraja sandbox integration begins. Privacy Policy published. | Gas estimator accurate within 3 days. Paybill application in progress. |
| Sprint 5 | Week 9–12 | Daraja C2B live webhook integration. Real-time transaction feed replaces statement upload for Paybill holders. Spending intelligence for individuals. Accountant reseller portal. | Live Daraja transaction reaches bot within 30 seconds of M-Pesa payment. |
| Sprint 6 | Month 4–6 | Uganda expansion (MTN MoMo). Tanzania expansion (Vodacom M-Pesa). Multi-language (Swahili first-class). Credit scoring layer from transaction history. | First paying customer outside Kenya. |

# 7. Distribution Strategy

First 50 customers come from direct personal outreach, not marketing. Viral growth kicks in when utility prediction features launch.

## 7.1 Channels by Phase

| Channel | Phase | Tactic | Expected Yield |
| --- | --- | --- | --- |
| Direct Outreach | Now | Message 30 known business owners. Offer free manual reconciliation of their current month statement in exchange for 30 min call. | 10 paying customers within 2 weeks |
| Accountant Resellers | Month 1 | Find 10 Nairobi accountants serving 20+ SME clients each. Offer 30% revenue share permanently. They message their client list once. | 50–200 customers from first 10 accountants |
| Nairobi Business WhatsApp Groups | Month 1 | Join 20 business WhatsApp groups. Post one screenshot of a real report with the KRA eTIMS warning. Never hard-sell. | 30–50 inbound signups per viral post |
| LinkedIn Content | Ongoing | One post per week. Show the magic moment — a real report, a real alert, a real penalty avoided. Tag #KRA #Kenya #SME. | Builds authority. 5–10 signups per post. |
| Telegram Channel | Month 2 | Public channel: KRA Watch Kenya. Free KRA deadline updates weekly. Pinned message links to bot. No selling. | Organic funnel. Spikes at every deadline. |
| Utility Virality | Month 3 | When electricity estimator launches, users will screenshot and share alerts in family WhatsApp groups. Design alerts to look shareable. | Unquantifiable but historically high for utility tools |
| Safaricom Spark | Month 3 | Apply to Safaricom Spark Accelerator with real revenue data. Gives access to $25k AWS credits and 30M+ customer reach. | Potential 10x distribution if accepted |

# 8. Technical Architecture Summary

No changes to architecture in this document — this is for product and strategy reference only. Full technical documentation lives in the codebase README files.

| Layer | Technology | Purpose |
| --- | --- | --- |
| User Interface | Telegram Bot API (python-telegram-bot 21+) | Zero-install. Works on any phone. Free API. No per-message cost. |
| Agent Engine | LangGraph + Anthropic Claude Sonnet | 6-node state machine: fetch → categorise → reconcile → obligations → report → send. |
| Database | Supabase (PostgreSQL + Row Level Security) | Multi-tenant isolation. Zero data leakage between customers guaranteed by RLS. |
| Scheduler | APScheduler (AsyncIO) | 7:00 AM daily reports. 8:00 AM deadline alerts. 9:00 AM trial warnings. Kenya timezone (EAT). |
| M-Pesa Integration | Daraja 3.0 API (Phase 2) / Statement Upload (Phase 1) | Phase 1: CSV/PDF statement parsing. Phase 2: Live C2B webhook on every payment. |
| Billing | M-Pesa STK Push (Daraja) | Monthly subscription collected via STK push. No card. No Stripe. Same as paying for Showmax. |
| Hosting | Railway.app | $7/month. Auto-deploys from GitHub. Survives laptop being closed. |

# 9. Risks & Mitigations

| Risk | Severity | Mitigation | Status |
| --- | --- | --- | --- |
| Collecting sensitive data (KRA PIN) — legal and trust risk | CRITICAL | Remove from onboarding entirely. Deliver same value from business type alone. | RESOLVED — Sprint 2 |
| ODPC non-registration | HIGH | Register before public launch. Application is straightforward. | ACTION REQUIRED |
| Bot running on sample/fake data | HIGH | Sprint 2 statement parser delivers real data. No new features until this ships. | Sprint 2 priority |
| Daraja production approval delay | MEDIUM | Statement upload bridges gap. Apply for Paybill this week in parallel. | Paybill app pending |
| Anthropic billing limit hit | MEDIUM | Add payment at console.anthropic.com. Standard Mode fallback active until resolved. | ACTION REQUIRED |
| Prediction inaccuracy damages trust | MEDIUM | Label all estimates clearly. Show ranges not exact dates early on. Build accuracy over time with real data. | Design principle |
| Feature creep before real data works | MEDIUM | Sprint gate: no Sprint 3 features until Sprint 2 statement parser passes TC-01 real data test. | Process control |
| Bot hosted locally — goes offline when laptop closes | LOW | Deploy to Railway.app ($7/month). 24/7 uptime. One command deploy from GitHub. | Sprint 2 action |

# 10. Immediate Action Items

Ordered by urgency. Items 1–3 are blocking. Everything else can run in parallel.

| # | Action | Detail | Owner | Deadline |
| --- | --- | --- | --- | --- |
| 1 | Top up Anthropic billing | console.anthropic.com → Billing → Add $10 minimum. Unlocks Claude reports. Standard Mode is a fallback, not a product. | Founder | TODAY |
| 2 | Issue Sprint 2 JSON to Antigravity | MAZ-201 through MAZ-207. Statement parser + individual mode + remove sensitive data from onboarding. | Chief Engineer | TODAY |
| 3 | Go to Safaricom shop | Bring: Certificate of incorporation, KRA PIN cert, National ID, bank letter. Apply for Paybill number. This runs in parallel with code. | Founder | THIS WEEK |
| 4 | ODPC Data Controller Registration | Register at odpc.go.ke before public launch. Required to legally collect even basic user data. | Founder | THIS WEEK |
| 5 | Deploy bot to Railway.app | railway.app → link GitHub → add env vars → deploy. Bot runs 24/7 without your laptop being on. | Antigravity | SPRINT 2 |
| 6 | Find first 5 paying customers | Message known business owners. Demo their own M-Pesa statement. KES 1,500/month founding price. Collect via M-Pesa manually. | Founder | THIS WEEK |
| 7 | Publish Privacy Policy | Simple document: what we collect, why, how long, deletion rights. Can be a Notion public page. Link shown during onboarding. | Founder + Antigravity | SPRINT 2 |

─────────────────────────────────

Mazao AI — Predict. Prevent. Protect.

Version 1.0  |  April 2026  |  CONFIDENTIAL